FLY GACA  ·  BUILD & LAUNCH PLAN

Fly GACA

Master Plan

Building Saudi aviation’s regulatory library and AI flight instructor — product and business, from scratch.

“The whole of Saudi aviation, in one cockpit.”

Prepared for  Captain Adel Al-Subaie

Version  1.0   ·   May 2026

Build mode  Solo founder · no fixed deadline · phased delivery

Primary domain  flygaca.com   ·   server 72.62.20.20

Companion files:  this document is the human-readable master plan. Two AI briefings package the same plan as ready-to-use context — one XML-tagged for Claude, one Markdown (AGENTS.md) for Google Antigravity.

Contents

OVERVIEW

# 1 · Executive summary

Fly GACA is an educational digital aviation platform and open regulatory library for Saudi Arabian civil aviation — built for pilots, operators, instructors, and cadets in the Kingdom. This plan covers building it from scratch, product and business together, as a solo effort with no fixed deadline.

The strategy is a single funnel. A free, fast, genuinely useful GACAR library earns reach and trust. Captain Adel — an AI flight instructor that answers regulatory questions with cited sources — is the paid premium layer. Flight schools and operators buying seats for their cadets are the revenue engine.

The build is sequenced into seven phases, 0 through 6. Each phase ships something usable on its own, and risk rises gradually: the public library launches first with no login and no AI; personal data is not touched until compliance is ready for it; monetization arrives only once the assistant is proven good.

The recommended infrastructure is managed-first — Firebase, with the database in the me-central2 (Dammam) region for data sovereignty — with the existing VPS at 72.62.20.20 repurposed as the document-processing pipeline rather than the production front door.

Phase 0 gate —  Three questions must be answered before heavy building begins: whether the GACAR documents can be legally rehosted, the trademark exposure of the “GACA” name, and which domain is canonical.

DIRECTION

# 2 · Strategic frame

## The wedge

Saudi pilots juggle scattered PDFs, paper logbooks, calculators, and a dozen reference sites just to study and stay current. Fly GACA collapses that into one cockpit. The free GACAR library is the wedge — it is the lowest-risk, highest-trust thing to build, and it is useful on its own. Trust earned there converts into paid use of Captain Adel and the pilot tools; flight-school and operator accounts are where the revenue concentrates.

## Captain Adel — one service, two front doors

Captain Adel is built once, as a single assistant service. It is served inside flygaca.com behind the paywall, and reachable through captadel.com as a marketing front door. One brain, two doors — not two codebases. Whether Captain Adel is ultimately a sub-brand of Fly GACA or a standalone product is deliberately deferred until the assistant works; the build does not depend on that decision.

## Scope discipline

The project brief describes a broad feature set. For a solo build, the version that goes live first is the library and search — nothing else. The assistant, accounts, tools, payments, and native apps are all post-launch, sequenced in the phases below. Resisting scope creep is the single most important habit for shipping this solo.

RESOLVE FIRST

# 3 · Three risks to clear before building

These shape Phase 0. They are flagged from an engineering and product view — not legal advice; a Saudi IP lawyer should confirm items 1 and 2.

## 3.1  Redistribution rights for the documents

This is the genuine launch-blocker. The platform’s core is hosting GACA-published documents — the GACAR parts, the AIPs, and advisory circulars. Official government documents are, in many jurisdictions and under Saudi copyright practice, outside copyright protection — but confirm the specific Saudi position, or obtain GACA’s permission, before rehosting the corpus.

Interim safe posture: source every document, show its official version and date, and link to GACA’s own copy. If clearance is not yet in hand, the library can launch as a deep-linking index and rehost once confirmed.

## 3.2  The name leans on “GACA”

“Fly GACA” borrows the identity of the actual government authority. Even with disclaimers, this carries trademark and passing-off exposure and can confuse users into assuming official status. Run a trademark check, and carry an unmissable “not affiliated with the General Authority of Civil Aviation” disclaimer on every page and in the assistant’s answers.

## 3.3  Domain canonicalization

flygaca.com is owned and live on 72.62.20.20; the brand sheet repeatedly shows flygaca.sa. Choose one canonical domain now — favicon copy, Open Graph cards, email addresses, and business cards all depend on it. The plan assumes flygaca.com unless changed.

KNOWLEDGE BASE

# 4 · Captain Adel corpus policy

What Captain Adel is allowed to learn from is a legal and safety decision, not just a technical one. The corpus splits three ways.

| Tier | Policy |
| --- | --- |
| Host — safe core | GACAR parts, Saudi AIPs, and GACA advisory circulars / guidance. All GACA-published; one legal clearance covers them. This is the foundation. |
| Host — original | Fly GACA’s own training and exam material, authored from the Captain Adel Curriculum Map. Legal because it is yours, and a real differentiator. Scraped third-party question banks are not permitted. |
| Do not host — cite & refer | ICAO Annexes / SARPs (ICAO copyright; sold commercially — and their substance is already reflected in GACAR). Aircraft manuals, POH / AFM (manufacturer copyright, and aircraft-specific data is a safety hazard if quoted generically). Captain Adel cites and points to the official source; it never reproduces or substitutes for these. |

AIP freshness rule —  AIPs change every 28-day AIRAC cycle. Every AIP-sourced answer must carry an effective date and the line “not for operational use — verify the current AIP and NOTAMs.”

INFRASTRUCTURE

# 5 · Hosting & infrastructure decision

Recommendation: managed-first. Run the platform on Firebase, with the existing VPS repurposed — not as the production front door.

A solo founder’s scarcest resource is time. Self-hosting authentication, a database, and security for a platform that will hold pilots’ personal data (PDPL) is a large, permanent, security-sensitive burden. Firebase provides App Check, Authentication, security rules, and a Firestore database in the me-central2 (Dammam) region out of the box — exactly the “harden by default” and data-sovereignty posture the project requires.

Role of the VPS (72.62.20.20). Not wasted. It is the right home for the Python document-ingestion and RAG-indexing pipeline — a batch job that does not need 24/7 uptime guarantees — and for running the assistant eval harness and staging builds. It is a compute box, not the live site.

To verify. Which region the VPS sits in, and the data-residency of the AI inference (Gemini / Vertex). The public regulatory corpus is low-risk; the question only sharpens if personal data is ever sent to the model. When the front door moves to Firebase Hosting, flygaca.com’s DNS migrates off the single A-record to 72.62.20.20.

DELIVERY

# 6 · The build plan — seven phases

Each phase ends with something usable. Phases are sequential by dependency, not by date — there is no deadline; the order is what matters.

| Phase | Focus | What it ships |
| --- | --- | --- |
| 0 | Foundations | Cleared blockers, registered entity, empty repo + Firebase project |
| 1 | The library goes live | flygaca.com — browsable, searchable GACAR library; no login, no AI |
| 2 | Captain Adel answers | The RAG assistant with cited answers; free / beta |
| 3 | Pilot accounts & tools | Accounts, digital logbook, currency tracking, core calculators |
| 4 | Arabic, offline & polish | Full bilingual RTL PWA, offline library, performance |
| 5 | Money & flight schools | Subscriptions, e-invoicing, flight-school / operator accounts |
| 6 | Reach | Native app wrapper, public API |

## Phase 0 — Foundations

Goal.  Clear the blockers and stand up the skeleton. No public output.

Key work.

- Resolve redistribution rights for GACAR, AIPs, and advisory circulars (the launch-blocker).

- Pick the canonical domain (flygaca.com) and lock the legal / brand name.

- Register the legal entity — a Saudi establishment or LLC via the Saudi Business Center; consider Monshaat SME registration and the NTDP program. Open a business bank account.

- Create the GitHub repository (github.com/ay2m/flygaca) with the agreed folder structure.

- Create the Firebase project in me-central2 (Dammam). Set up the VPS as the pipeline / staging box.

Done when —  The copyright question has an answer, the entity is registered, and the empty repo and Firebase project exist.

## Phase 1 — The library goes live

Goal.  A fast, trustworthy public GACAR library at flygaca.com. No login, no AI — a pure trust-builder.

Key work.

- Build the static PWA shell on the Falcon brand (Falcon Night dark theme, the teal / sage palette, Inter Tight).

- Curate and text-extract the GACAR corpus; build the library index and a clean document reader.

- Build client-side search over a prebuilt index (the corpus is small enough for this).

- Apply brand assets: favicon, app icon, Open Graph card, the approved lockups.

- Ship the legal pages: educational disclaimer, “not affiliated with GACA” notice, terms, attributions.

- Deploy to Firebase Hosting; point flygaca.com DNS.

Done when —  A visitor can search “night currency,” open Part 91, read it on a phone — and every page makes the unofficial, educational status obvious.

## Phase 2 — Captain Adel answers

Goal.  Plain-language Q&A grounded in the corpus, with cited passages and source links.

Key work.

- Build the ingestion pipeline on the VPS (Python 3.11 — chunk and embed the corpus).

- Choose and stand up a vector store; build the RAG Cloud Function (retrieve → prompt → Gemini → answer + citations).

- Build the chat UI (English and Arabic) at chat.html, with captadel.com as a front door.

- Write Captain Adel’s system prompt: conservative, always cites, always defers to GACA, refuses to substitute for a POH / AFM.

- Build the eval harness with question sets so retrieval quality is measured, not guessed.

- Enforce App Check and per-user rate limits so the AI endpoint cannot be abused or run up costs.

Done when —  The eval set passes its quality bar, every answer carries citations, and no answer ever asserts official status. Launch free / beta — paywall comes in Phase 5, once quality is proven.

## Phase 3 — Pilot accounts & tools

Goal.  Personalised pilot features — the first time the platform holds personal data.

Gated: the PDPL compliance program and DPIA must be signed off before this phase ships.

Key work.

- Firebase Authentication; a Firestore data model with strict per-user security rules; App Check enforced.

- Digital logbook: log flights, track currency per GACAR (VFR / IFR / night / landings).

- Core calculators — weight & balance first, then one or two more high-value ones.

- Profile and settings; data export and full account deletion (PDPL data-subject rights).

Done when —  A pilot can register, log a flight, see currency status, export a report, and fully delete their account and data.

## Phase 4 — Arabic, offline & polish

Goal.  A complete, resilient bilingual progressive web app.

Key work.

- Full Arabic RTL parity across the UI (the brand already provides RTL lockups).

- Offline-aware service worker so the library is readable without signal — genuinely valuable for pilots.

- Accessibility pass and Web Vitals; Playwright end-to-end test coverage; the error beacon and observability.

Done when —  The whole UI works in Arabic RTL, the library works offline, and performance scores are green.

## Phase 5 — Money & flight schools

Goal.  Turn on revenue — Captain Adel becomes the paid product.

Key work.

- Define the pricing model and build pricing.html; set the free-vs-paid split with the assistant behind the paywall.

- Integrate a Saudi payment gateway (e.g. Moyasar or Tap, SAR-native) wired to ZATCA Fatoora e-invoicing.

- Build subscription and billing logic; handle VAT.

- Flight-school and operator accounts (schools.html, admin view): seat management for cadets, instructor oversight.

Done when —  A pilot can subscribe and receive a compliant e-invoice, and a flight school can buy and manage cadet seats.

## Phase 6 — Reach

Goal.  Extend distribution beyond the web app.

Key work.

- Capacitor native wrapper for the iOS and Android app stores.

- A documented public API for third-party integrations.

Done when —  The app is published in both stores and the public API has documented, versioned endpoints.

COMPANY

# 7 · Business & company track

This runs alongside the build. Much of it is finalizing drafts that already exist in the project knowledge base — the strategic plan and OKRs, the PDPL program and DPIA, the ZATCA pack, the Monshaat SME kit, the NTDP application, and the founders / ESOP / IP agreements — rather than creating them from nothing.

- Entity & registration (with Phase 0). Register via the Saudi Business Center; complete Monshaat SME registration; pursue NTDP support; open a business bank account.

- Legal documents (with Phase 1). Finalize the terms, EULA, disclaimers, and privacy notice once the document-redistribution question is settled.

- PDPL compliance (before Phase 3). Sign off the PDPL compliance program and the DPIA. This is the gate for handling personal data.

- Tax & e-invoicing (with Phase 5). ZATCA: VAT registration (mandatory above SAR 375k revenue, voluntary from SAR 187.5k) and Fatoora e-invoicing integration.

- Ongoing. Bookkeeping and the monthly close; keep a decision log so the rationale behind big choices survives.

GROWTH

# 8 · Go-to-market

Saudi aviation is a small, reachable audience — which is an advantage. The brand system already co-brands “Captain Adel · on duty” as the face of the product, and that is the moat: a real, credentialed instructor (Chief Instructor, ATPL, CFII) standing behind every answer.

The play. Publish regulatory explainers from Captain Adel’s LinkedIn (sa.linkedin.com/in/captadel) to build authority and funnel readers to the free library. Seed directly with flight schools and pilot communities. Capture a waitlist from the day the library launches.

The funnel. The free library earns reach and trust; Captain Adel and the pilot tools convert individuals; flight-school and operator seats are where the revenue concentrates.

REFERENCE

# 9 · Tech stack & repository

| Layer | Choice |
| --- | --- |
| Frontend | Vanilla JavaScript (ES2022), HTML5, CSS3, PWA — no framework. |
| Backend | Firebase Cloud Functions (Node.js 20). |
| Database | Cloud Firestore, me-central2 (Dammam) region. |
| Auth & security | Firebase Authentication, App Check, strict security rules. |
| AI assistant | Captain Adel — Gemini, with a custom system prompt and a RAG pipeline. |
| Document pipeline | Python 3.11 for chunking and indexing; Node.js builders. |
| Hosting & CI/CD | Firebase Hosting + GitHub Actions. |
| Observability | Web Vitals and a custom error beacon. |
| Testing | Playwright end-to-end; a custom eval harness for the assistant. |

Repository (github.com/ay2m/flygaca):  assets/ · assistant/ · build_finance/ · evals/ · functions/ (with functions/rag/) · library/PDFs/ · legal/ · office/ · tests/ · .github/ — plus the top-level HTML pages (flygaca, dashboard, library, lessons, exam, chat, pricing, schools, about, admin, settings).

START HERE

# 10 · Immediate next actions

- Confirm flygaca.com as the canonical domain.

- Resolve the GACAR / AIP / advisory redistribution question — the one launch-blocker.

- Decide the legal entity and lock the brand / company name.

- Confirm the hosting recommendation (managed-first, Firebase + me-central2, VPS as the pipeline box).

- Create the GitHub repository, the Firebase project, and the VPS pipeline box.

- Curate the GACAR corpus — then begin the Phase 1 build.

APPENDIX

# A · Brand quick-reference

Carried from the Fly GACA Brand Identity Sheet (Mark v2, Falcon-over-Kingdom) so whichever tool builds the interface has the essentials.

|  | Colour | Hex | Role |
| --- | --- | --- | --- |
|  | Falcon Night | #0A0E12 | Primary canvas — the deck the falcon rests on. |
|  | Falcon Teal | #2D6E8A | Primary brand colour. Buttons, links, focus. |
|  | Falcon Sage | #8FC9A8 | Secondary accent. Success states. |
|  | Falcon Gold | #C8A04A | Heritage accent — eyebrows and version stamps only, sparingly. |
|  | Teal Bright | #4A9CB8 | Hover, links on dark, focus rings. |
|  | Ivory | #F5F2ED | Reading surface — documents and library. |

Typography. Inter Tight throughout; the wordmark sets “Fly” solid and “GACA” in a teal-to-sage gradient.

The mark. Two falcon wings inside the silhouette of the Kingdom, with the letter F in the negative space. Never stretch, skew, rotate, recolour, or outline it; keep at least 4.5:1 contrast against any background; minimum size 16 px; preferred surface Falcon Night.