Fly GACA  ·  Strategic & Governance

Decision Log Template

Fly GACA  ·  Strategic & Governance  ·  v1.0  ·  May 2026

Confidential — Not for Distribution

Captain Adel Yahya A. Madkhali  ·  Founder & GACA-Licensed Pilot

+966 51 096 6969  ·  i@flygaca.com  ·  flygaca.com

Why log decisions? Future you will not remember why. New hires will challenge old decisions. Investors will ask 'why X not Y' — have the answer ready. Every strategic or irreversible decision belongs here within 7 days of being made.

How to Use This Log

Log every decision that is: (a) strategic in nature, (b) irreversible or expensive to reverse, (c) likely to be questioned by investors or the board, or (d) cross-functional. Routine operational decisions do not need to be logged. Target: 1–2 entries per month during the pre-Series A stage.

| Field | Description |
| --- | --- |
| Date | Date the decision was made (not logged) |
| Decision Title | Short, specific — enough to find in a search |
| Context | 1 paragraph — why was this decision necessary? |
| Options Considered | 3–4 options with brief pros and cons |
| Decision | What was chosen, in one sentence |
| Rationale | Why this option? What would need to be true for a different choice? |
| Reversibility | One-way door (irreversible) or Two-way door (can be undone) |
| Owner | Who made the call |
| Stakeholders Consulted | Who was involved before the decision |
| Review Date | When this decision should be revisited |

DEC-001  —  Why me-central2 (Dammam) not us-central1 for cloud infrastructure

| Field | Detail |
| --- | --- |
| Date | Mar 2025 |
| Decision | me-central2 (Dammam) as primary region for all Firestore, Cloud Run, and Cloud Storage workloads. |
| Reversibility | Two-way door — migration possible but 2–4 weeks of operational work. Treat as one-way for planning purposes. |
| Owner | Founder |
| Stakeholders Consulted | Legal counsel, future CTO |
| Review Date | Mar 2027 |

Context

Fly GACA processes personal data of Saudi residents. PDPL requires personal data of KSA residents to be stored and processed within KSA unless an adequacy decision covers cross-border transfer. At architecture decision time, me-central2 (Dammam) was the only GCP region physically located in KSA.

Options Considered

- us-central1 — Lower cost, wider GCP service availability. Con: PDPL non-compliant for KSA personal data.

- me-central2 Dammam — Fully PDPL compliant, in-Kingdom hosting, strong regulatory story for GACA and academy customers. Con: Slightly higher cost, fewer services.

- Multi-cloud (AWS Bahrain + GCP) — Redundancy. Con: Complexity, cost, PDPL still requires KSA primary.

Rationale

PDPL compliance is non-negotiable. Academy customers and GACA will ask where data lives — 'Dammam' is a one-word answer. The cost premium is negligible relative to the regulatory risk avoided.

DEC-002  —  Why Gemini (Google AI) not OpenAI GPT-4 or Anthropic Claude for LLM inference

| Field | Detail |
| --- | --- |
| Date | Apr 2025 |
| Decision | Google Gemini via Vertex AI, inference in me-central2. |
| Reversibility | Two-way door — switching requires prompt re-engineering and RAG re-evaluation (estimated 4–6 weeks). Revisit if Gemini quality degrades or alternatives achieve KSA residency. |
| Owner | Founder |
| Stakeholders Consulted | Future CTO |
| Review Date | Apr 2026 |

Context

Fly GACA requires an LLM for RAG-based answer generation. The model must be accessible within KSA (me-central2), support Arabic natively, and integrate cleanly with Firebase and Firestore. Data residency for inference calls is a concern under PDPL.

Options Considered

- OpenAI GPT-4 — Best general capability, excellent Arabic. Con: No KSA data residency; inference routes through US servers; PDPL risk.

- Anthropic Claude — Strong reasoning, good document Q&A. Con: Same data residency concern; no GCP-native integration at time of decision.

- Google Gemini via Vertex AI (me-central2) — Good Arabic, native GCP integration, inference available in me-central2. Con: Slightly behind GPT-4 on some benchmarks.

- Self-hosted open-source (Mistral, LLaMA) — Full data control. Con: GPU infra, MLOps overhead; not viable at current stage.

Rationale

Data residency within KSA is the deciding factor. Gemini's Arabic capability is sufficient for GACA regulatory content. GCP-native integration with Firebase reduces architectural complexity significantly. Model quality gap is acceptable and closes as Google improves Gemini.

DEC-003  —  Why Moyasar not Stripe for payment processing

| Field | Detail |
| --- | --- |
| Date | May 2025 |
| Decision | Moyasar as primary payment gateway. |
| Reversibility | Two-way door — migration requires 2–3 weeks of integration work and customer payment method re-entry. Revisit annually. |
| Owner | Founder |
| Stakeholders Consulted | Legal counsel, accounting |
| Review Date | May 2027 |

Context

Fly GACA needs a payment processor for academy cohort license invoices and individual Pro subscriptions. Saudi Arabia requires ZATCA-compliant e-invoices (Fatoora Phase 2). Cross-border card processing for SAR-denominated B2B contracts is regulated.

Options Considered

- Stripe — Global standard, excellent DX, Radar fraud tools. Con: Not a licensed Saudi payment facilitator; Fatoora compliance unclear; higher cross-border fees.

- HyperPay — Saudi-licensed, Fatoora-compatible. Con: Less developer-friendly API, weaker documentation.

- Moyasar — Saudi-licensed, Fatoora-compatible, modern REST API, supports mada / Visa / Mastercard / Apple Pay in KSA. Con: Smaller ecosystem than Stripe.

- PayTabs — Saudi-licensed. Con: API quality and documentation below Moyasar at evaluation time.

Rationale

Saudi licensing and Fatoora compliance are non-negotiable. Moyasar had the best developer API of Saudi-compliant options. mada support is essential for local B2C cadet subscriptions.

DEC-004  —  Why Apache 2.0 not a proprietary license for the Fly GACA codebase

| Field | Detail |
| --- | --- |
| Date | Jun 2025 |
| Decision | Apache 2.0 for open-sourced infrastructure components. Proprietary license retained for the Captain Adel prompt layer and GACA content processing pipeline. |
| Reversibility | One-way door — once published under Apache 2.0, the licence cannot be revoked for published versions. Proprietary elements must never be committed to the open repository. |
| Owner | Founder |
| Stakeholders Consulted | Legal counsel |
| Review Date | Jun 2027 |

Context

Fly GACA must decide on a code licensing strategy. Options range from fully proprietary (trade secret) to open-source. The codebase includes the RAG pipeline, Firebase integration, and the Captain Adel prompt engineering layer.

Options Considered

- Fully proprietary — Maximum IP protection. Con: No community contribution, no open-source signal for recruiting, no GitHub presence for investors.

- GPL v3 (copyleft) — Strong open-source signal. Con: Derivatives must also be GPL — incompatible with commercial SaaS licensing.

- MIT — Permissive, widely understood. Con: Allows competitors to take code with no attribution.

- Apache 2.0 — Permissive with patent protection clause, attribution required. Pro: Commercial use allowed; patent protection; enterprise credibility. Captain Adel prompt layer and GACA pipeline remain proprietary.

Rationale

Apache 2.0 balances openness (developer recruiting, investor credibility) with patent protection. Core differentiation — prompt engineering and RAG pipeline trained on GACA documents — remains proprietary.

DEC-005  —  Why 60-day pilot not 30-day for academy onboarding

| Field | Detail |
| --- | --- |
| Date | Jul 2025 |
| Decision | 60-day pilot as standard for academy onboarding. |
| Reversibility | Two-way door — pilot length can be shortened for specific accounts with a procurement deadline. Standard remains 60 days until conversion data suggests otherwise. |
| Owner | Founder |
| Stakeholders Consulted | Sales lead (future hire) |
| Review Date | Dec 2026 |

Context

Academy pilot programs are the primary conversion mechanism from prospect to paying customer. Pilot length affects sales cycle velocity (shorter is better) but also conversion quality. Initial hypothesis was 30 days.

Options Considered

- 30-day pilot — Faster sales cycle, faster ARR. Con: Instructors and cadets may not complete a full exam cycle; NPS data immature; low conversion risk.

- 45-day pilot — Middle ground. Con: Arbitrary; does not align with typical academy exam cycle (8–10 weeks).

- 60-day pilot — Covers one full exam prep cycle; instructor NPS matures; cadet engagement stabilises. Con: Slower sales cycle.

Rationale

A 30-day pilot is not long enough for cadets to experience the value of Captain Adel across a full study cycle. Instructors need 4–6 weeks to form a genuine opinion. 60 days aligns with academy exam schedules and produces reliable NPS data — which supports Series A investor conversations.

Template — New Decision Entry

| Field | Fill In |
| --- | --- |
| Date | [DD MMM YYYY] |
| Decision Title | [Short descriptive title] |
| Owner | [Name] |
| Stakeholders Consulted | [Names/roles] |
| Review Date | [DD MMM YYYY] |
| Reversibility | [One-way door / Two-way door] |
| Decision | [What was chosen — one sentence] |

Context

[1 paragraph explaining why this decision was necessary]

Options Considered

- [Option A — pros / cons]

- [Option B — pros / cons]

- [Option C — pros / cons]

Rationale

[Why this option? What would need to be true for a different choice to win?]